## Slide 1: Erlaubnisscheine/ Work permits (ES) procedure via IDM TKT 14.12.2023 uid: 2KETKX
Erik Scharff/ Axel Winter/ Paul van Eeten

## Slide 2: Erlaubnisscheine/ Work permits procedure via IDM
  Overview
        Permission must be obtained for all work that may create hazards in the radiation protection area. In particular, this includes all work (also work outside the radiation protection area if it has an impact on it) on system components in operation, media supplies, IT systems and the general changing of operating states of components
        An exception is work in accordance with CAT (Commissioning Assurance Template), where the corresponding risk assessments and permits for the (next) work steps are part of the CAT itself and the commissioning plan
        Paper-based process replaced by electronic process via IDM
        The application and review process is similar to the established
        Weekly overviews of approved ES are no longer distributed by email. The dashboard in the IDM displays filterable overviews (by default, the next 14 days are displayed)
        Process goes live calendar week 51/2023; Starting in 2024, all work will be requested through IDM only
        VA see: 2KJ6Q6
Notes: Erlaubnis muss bei allen Arbeiten, die potentiell Gefährdungen im Strahlenschutzbereich erzeugen, eingeholt werden. Dies umfasst insbesondere alle Arbeiten (auch außerhalb des Strahlenschutzbereiches, sofern sie Auswirkungen auf diesen haben) an in Betrieb befindlichen Anlagenteilen, an Medienversorgungen, IT-Systemen (Data-Center) sowie das grundsätzliche Ändern von Betriebszuständen von Komponenten (bspw. Einschalten oder Ausschalten).
Eine Ausnahme bilden Arbeiten nach CAT (Commissioning Assurance Template), bei denen die entsprechenden Gefährdungsbeurteilungen und Erlaubnisse für die (nächsten) Arbeitsschritte Bestandteil des CAT selbst sind und im Commissioning Plan enthalten sind.
Papierbasiertes Verfahren wird durch elektronisches Verfahren per IDM abgelöst
Der Antrags- und Prüfablauf ist ähnlich zum bisherigen Verfahren.
Wöchentliche Übersichten über genehmigte ES werden nicht mehr per E-Mail verteilt. Das Dashboard im IDM zeigt filterbare
Übersichten an (standardmäßig werden die nächsten 14 Tage angezeigt)
Das Verfahren geht in KW51/2023 produktiv; ab 2024 sollen alle kommenden Arbeiten nur noch per IDM beantragt werden.

## Slide 3: Erlaubnisscheine/ Work permits procedure via IDM
  IDM-procedure
        Application via IDM → "Work permits" folder → "Add Work Permit" button
        The submitter completes the following fields on the form: Title, Description, Affected KKS, Plants, Worplace, Work begin and end, Types of Work, Affected Component, Potential dangers for personnel or other components
        The submitter completes application with “Sign”
        Shift Supervisor (SL) and E5-Dev/DO have administrative right to change application
        Meeting with SL Thu 13:00 in room 6.2-001 remains; all submitters of new ES must attend
        Bundled review cycle of all submitted applications (application lead time min. one week)
        Submitter receives notification of acceptance or rejection of work via mail
        Submitter must confirm completion of work via IDM
Notes: Beantragung via IDM → Ordner “Work permits” → Button “Add Work Permit”
Antragsteller füllt folgende Felder im Formular aus: Titel, Beschreibung, Betroffene KKS, Anlage, Arbeitsort, Beginn und Ende der Arbeiten, Art der Arbeit, betroffene Komponententeile, erwartete Gefährdungen
Antragsteller schließt Beantragung mit “Signieren” ab
Schichtleitung (SL) und E5-Dev/DO haben Rechte Antrag zu ändern
Treffen mit SL Do 13 Uhr in Raum 6.2-001 bleibt bestehen; Antragsteller müssen erscheinen
Gebündelter Prüfumlauf aller eingereichter Anträge (Vorlauf von Anträgen min 1 Woche)
Antragsteller bekommt Benachrichtung per Mail über Genehmigung oder Ablehnung der Arbeiten
Antragsteller muss Beendigung der Arbeiten per IDM bestätigen