## Slide 1: General
  new transformers
          6 high voltage coils are manufactured and tested, 3 low voltage coils are ready
          delivery delayed by ~1 week (early July)
          due to personnel shortage, commissioning in last week of August
  repair of cooling circuits
          after last glow discharge tests, circuits are drained and repair begins
          repair and hydraulic balancing envisaged to be finished end of August

## Slide 2: New general activities
topic | discussion lead by
technical assessment to specify HE4 (18GJ energy turnaround) for OP 2.4 | E5-Eng (A. Lorenz)
discussion on future W7-X database | E5-Dev (T. Wegner)
discussions to prioritize development of feedback systems | E5-Dev (T. Wegner)
assessment of segment control of P/NP coil currents | E5-Eng/EA (A. Lorenz)
assessment of technical possibilities to speed up changes of polarities | E5-Dev (T. Rummel)
assessment of edge magnetic topology under error fields | E3-Dia3

## Slide 3: Update diagnostics projects
topic | group
continuation of DDR of heavy ion beam probe with (partial) installation for OP 2.4 | E5-Dyn (turbulence)
feasibility study for an imaging CECE system | E5-Dyn (turbulence)
IR 3D video bolometer | E5-Dyn (ITPR)
13. short-pulse gyrotron for CTS and startup for OP 2.4 - see TKT presentation | E3-ECRH
decision after OP 2.3 to add 4 NBI sources | E3-NBI
MATEO (staged approach, manipulator intended for OP2.4) | E3-Dia3
Impurity powder dropper | E3-Dia3
Dust collection boxes (in vessel) | E3-Dia3
H alpha observation inner/outer wall | E3-Dia3
High resolution IR observation of divertor | E3-Dia3 (to be realized by E5-Dev/DT)
please add specific projects envisaged for the next ~ 5 years

## Slide 4: Update diagnostics projects
topic | group
MANTIS | E5-Dyn (ITRP)
turbulence BES | E5-Dyn (turbulence)
please add specific projects envisaged for the next ~ 5 years

## Slide 5: New PhD/PostDoc projects
topic | group
PhD GPI (SOL dynamics/turbulence) | E5-Dyn (turbulence)
PhD CECE (electron heat transport); feasibility CECE-I | E5-Dyn (turbulence)
PD (turbulence simulations) | E5-Dyn (turbulence & ITRP)
PhD Magnetics (equilibrium reconstruction) | E5-Dyn (MHD)
PD (Alfvén modes and turbulence drive) | E5-Dyn (MHD)
PhD Boundary Turbulence Modeling | E5-Dyn (ITRP)
PhD Mantis Implementation | E5-Dyn (ITRP)
PD (n.n): Modeling of neutral gas pressure (ANSYS, DIVGAS) + code development | E3-Dia3
PhD (S. Dräger): Neutral gas physics modeling for new divertor (COMSOL) | E3-Dia3
PD (n.n.): Develop AI models on generating synthetic thermography images | E3-Dia3

## Slide 6: New PhD/PostDoc projects
Topic | group
please add specific projects envisaged to start within next 9 months

## Slide 7: Deuterium operation
  technical preparation for Deuterium operation progressing
        DDR for TH access control and person dosimetry system finished; installation envisaged for OP 2.4
        strict separation of laboratory space required (work on contaminated components only in designated laboratories allowed)
        OP 2.4 and MP 2.4 serves for a dry run to handle all relevant procedures, however without actual Deuterium operation; goal is to get operation permit
  when Deutrium operation will be conducted is subject to a separate decision; first possible operation campaign OP 2.6

## Slide 8: Discussion points
E5-Eng/CoDaC will present the detailed status of registered WP + estimated working hours for OP 2.4 in two TKT meetings 04.&11. July